**Date:** *1 October (First Meeting)*

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**<Dennis>:** N/A

**<Brandon>:** N/A

**What’s Being Done:**

**<Dennis>:** Setting Up Project

**<Brandon>:** Setting Up Project

**Further Discussion:** Installing all tools for project, including Team Gantt, Wrangler, etc.

**Date:** *15 October*

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**<Dennis>:** Installed Tools for Project

**<Brandon>:** Installed Tools for Project

**What’s Being Done:**

**<Dennis>:** Setting Up Wrangler

**<Brandon>:** Setting Up front-end website

**Further Discussion:** Setting up GitHub, Visual Studio Code

**Date:** *19 October*

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**<Dennis>:** Successfully installed wrangler, set up Linux virtual machine

**<Brandon>:** Front-end website set up

**What’s Being Done:**

**<Dennis>:** Continuing with front-end website

**<Brandon>:** Continuing with front-end website

**Further Discussion:** Meeting with supervisor and discussing further tasks.

**Date:** *26 October*

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**<Dennis>:** Set up GitHub

**<Brandon>:** Set up GitHub

**What’s Being Done:**

**<Dennis>:** Added GitHub repository

**<Brandon>:** Planned tasks to do alone

**Further Discussion:**

**Date:** *9 November*

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**<Dennis>:** Completed supervisor challenge task and made both text areas scroll simultaneously.

**<Brandon>:** Tasks completed

**What’s Being Done:**

**<Dennis>:** Added popup class

**<Brandon>:** Main web page up and running

**Further Discussion:**

**Date:** *16 November*

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**<Dennis>:** Popup class done, added script file

**<Brandon>:** Resolved styling issues with front end webpage

**What’s Being Done:**

**<Dennis>:** Added scrollbar function

**<Brandon>:** Fixing scrollbar issues

**Further Discussion:**

**Date:** *27 November*

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**<Dennis>:** Finished framework of available functionalities in dropdown list

**<Brandon>:** Added scrollbar and slider for code

**What’s Being Done:**

**<Dennis>:** Think about project direction

**<Brandon>:** Added changes to front end webpage

**Further Discussion:**

**Date:** *11 December*

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**<Dennis>:** Started initial outlines of Codefile.

**<Brandon>:** Scrollbar has been added to allow up/down access

**What’s Being Done:**

**<Dennis>:** Code opening in Erlang

**<Brandon>:** Making sure webpage is up to scratch

**Further Discussion:**

**Date:** *25th January*

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**<Dennis>:** Set up Erlang daemon, installed and examined Wrangler source code on server

**<Brandon>:** Webpage up to scratch

**What’s Being Done:**

**<Dennis>:** Examine and learn communication between Erlang Node and Java

**<Brandon>:** Starting Abstract for project

**Further Discussion:**

**Date:** *5th February*

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**<Dennis>:** Started working on Jinterface package to communicate with Erlang Node

**<Brandon>:** Abstract started

**What’s Being Done:**

**<Dennis>:** Finish Jinterface, communicate with Erlang command line module

**<Brandon>:** Contiuation of Abstract

**Further Discussion:**

**Date:** *22nd February*

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**<Dennis>:** Finished up Jinterface for now but some issues remain. Started working on and almost finished Java applet (write.java) to communicate with Codefile.

**<Brandon>:** Abstract continued

**What’s Being Done:**

**<Dennis>:** Finish Applet, send parameters from client to server. Start looking at poster

**<Brandon>:** Abstract continuation, Poster

**Further Discussion:**

**Date:** *5th March*

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**<Dennis>:** Dropped applet due to total lack of browser support, replace with Node.js instead

**<Brandon>:** Finalizing Abstract, finished poster

**What’s Being Done:**

**<Dennis>:** Finish Node.js

**<Brandon>:** Concluding Abstract

**Further Discussion:**

**Date:** *12th March*

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**<Dennis>:** Started working using Express in node.js, get client parameters and pass them to Codefile.

**<Brandon>:** Abstract finished

**What’s Being Done:**

**<Dennis>:** Talk to Simon and sort issues with Jinterface.

**<Brandon>:**

**Further Discussion:**

**Date:** *18th March*

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**<Dennis>:** Finished and sorted out remaining issues with Jinterface. Server now autonomously refactors erlang files. Work progressed on Node.js code.

**<Brandon>:** Changing some features to webpage, save file to client

**What’s Being Done:**

**<Dennis>:** set up AJAX on client side to communicate with Node. Start working on technical report

**<Brandon>:** Resized text area for webpage

**Further Discussion:**

**Date:** *25th March*

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**<Dennis>:** Finished working on client javascript, Wrangler Online can finally rename functions!

**<Brandon>:** Worked on technical report

**What’s Being Done:**

**<Dennis>:** Finish up sections of report, conclusion. Add some error messages to Webpage.

**<Brandon>:** Report

**Further Discussion:**